Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 6 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Online Complaint Registration System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can create a new account by entering my name, email, and password. | 2 | High | All Members |
| Sprint-1 | Authentication | USN-2 | As a user, agent, or admin, I can login securely using valid credentials. |  | High | All Members |
| Sprint-1 | User Dashboard | USN-3 | As a user, I can access my dashboard and manage my complaint activities. | 1 | High | All Members |
| Sprint-2 | Complaint Registration | USN-4 | As a user, I can submit complaints with title, category, and description. | 2 | Medium | All Members |
| Sprint-2 | Complaint Tracking | USN-5 | As a user, I can view my complaints and check updated status. | 3 | High | All Members |
| Sprint-3 | Agent Management | USN-6 | As an agent, I can view assigned complaints and update complaint status. | 3 | High | All Members |
| Sprint-3 | Admin Management | USN-7 | As an admin, I can manage users, agents, and monitor all complaints. | 3 | High | All Members |
| Sprint-4 | Deployment | USN-8 | As a developer, I can deploy the application online for public access. | 3 | Medium | All Members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 7 Days | 01 June 2026 | 07 June 2026 | 6 | 07 June 2026 |
| Sprint-2 | 5 | 7 Days | 08 June 2026 | 14 June 2026 | 5 | 14 June 2026 |
| Sprint-3 | 6 | 7 Days | 15 June 2026 | 21 June 2026 | 6 | 21 June 2026 |
| Sprint-4 | 5 | 7 Days | 22 June 2026 | 28 June 2026 | 3 | 28 June 2026 |
| Final Testing & Deployment | - | 7 Days | 29 June 2026 | 05 July 2026 | completed | 05 July 2026 |

# Velocity

Velocity represents the amount of work completed by the development team during each sprint. It helps estimate the team's progress and improves future sprint planning.

Average Velocity:

AV = Total Story Points / Number of Sprints

AV = 20 / 4

AV = 5 Story Points per Sprint

# Burndown Chart

A burndown chart is a graphical representation of the remaining work versus time during the project development process. It helps the team track progress and ensure that tasks are completed within the planned sprint duration.

In this project, the burndown chart represents the completion of tasks such as user authentication, complaint registration, agent operations, admin management, and deployment activities.

# References

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/scrum/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts